### Phase Descriptions

Here is a brief explanation of what happens during each phase shown on the chart:

- Phase 0: Pre-Development & Discovery (Now - Late Sept)

  - This is the current phase. It includes all requirement gathering, stakeholder meetings, and the crucial consultation with the university's IT department. This phase concludes once we have clear answers from IT.

- Phase 1: Setup & Design (Late Sept - Early Oct)

  - The developer will set up the server environment, install and configure the Snipe-IT backend software, and create a high-fidelity, clickable design of the student-facing app for your approval.

- Phase 2: Frontend Development (Mid-Oct - Mid-Nov)

  - This is the longest phase, where the developer builds the entire student-facing application—the dashboard, the equipment catalog, and the complex reservation calendar.

- Phase 3: Backend & Logic Integration (Late Nov)

  - The focus shifts to connecting the student-facing frontend to the Snipe-IT backend. The developer will implement the core rules, like the "3-block limit" and class-based permissions.

- Phase 4: User & Staff Testing (UAT) (Early - Mid-Dec)

  - This is a critical phase for the Broadcast Engineers. You will receive access to a testing version of the app. Your team will be responsible for trying to "break" it, testing all features, and providing feedback to ensure it works exactly as you expect.

- Phase 5: Final Polish & Deployment (Late Dec - Early Jan)

  - The developer will fix any bugs found during testing. The final equipment data will be loaded into the system, and the application will be deployed to the live server in preparation for launch.

- Phase 6: Launch & Support (Mid-Jan)

  - The application goes live for students and staff. The developer will be on "hyper-care" support to quickly address any issues that pop up during the first few weeks of use.